  1 Product specification
2 Project managment-risk. management
3 Traning in information design.
4 Information design
5 Tutorial development

6 Front-end design

Front-end design includes our webpage that is deciding which technologies to use in order to develop it (html5, css3, javascript, php) and which tools to use (software for coding etc). The most important part is of course deciding the 'look' and design in order to enhance the user experience and make it more likely that the user will keep using our application. Under this falls text font, text size, page background, menu, menu animations and so on – essentially everything visual that the user will see.

7 Front-end deployment

Front-end deployment is essentially delivering our product (in this case a website) to the user. In other words it's taking our website and putting it on a server so the users can access it. However before we will deploy it to the public we will first have to do it privately for testing and bugfixing purposes. This way we can ensure the user will receive a quality product (or at the very least minimize the chances of bugs and other things that might annoy the user).

8 Testing, error handling and reparing

After we privately deploy our webpage we will have to test it for errors. First we will try normal usage cases and if those pass we will move onto edge case uses. Of course we will have to test it using different web browsers and operating systems to ensure it works as intended for all platforms. If/when we do find an error/bug we will have to fix/handle it and then repeat the process. After we will no longer find problems with it we will finish this phase.

9 Development of game logic

After building the skeleton of the game (including gui and so on) we will have to develop its logic. This is of couse so the game can actually function. It includes things like passing turns, playing a card, seeing if the card played wins or loses the round and so on. We will also have to develop an AI for the single player vs AI mode. As we do not wish to discourage players from the game the AI will not count cards, use heuristics or calculate odds in order to completely beat players into the ground most of the time as that wouldn't be a fun experience. The player is likely playing vs AI to relax or learn the game. If he should wish for a harder game he can always play vs a real player online.

10 Deployment of game logic

After our front end is deployed we will follow it up by deploying our game logic as well. This will make the game functional and make it playable. It is essentially updating our server with new data (the game logic). Of course we will first deploy it privately in order to ensure quality by testing it thoroughly.

11 Testing of running code, error handling and reparing
12 Back-end coding
13 Testing FCFS, fails handling and reparing
14 Integration (Back-end, front-end, logic)
15 Testing integrated system
16 Documentation
17 Prepare presentation